# Buyer Data Capture Tool — Software Requirements Specification (SRS)

Project: Buyer Intelligence Platform (Internal Tools Stack)
Module: Phase 1 — Manual Buyer Activity Capture (foundation for AI Scraper + Admin Dashboard)
Version: v1.0 (MVP)
Owner: Benjamin — Full‑Stack Lead
Date: {{8/15/2025}}

## 1. Purpose & Scope

The Buyer Data Capture Tool records how current buyers source vehicles across marketplaces and dealer platforms. It creates a ground‑truth dataset for training a custom AI scraper and provides reliable telemetry for the Admin Dashboard.

In‑scope (v1):

- Buyer session logging from 15 workstations (Windows/macOS) via browser extension (Chrome/Edge) or desktop agent.

- Structured capture of listing data (vehicle, price, location, link, metadata) + buyer annotations (notes/tags/status).

- Secure persistence to an internal data store with audit trails.

- Data quality checks, deduplication, and normalized schema keyed by Listing Key and VIN (if present).

- Minimal UI for manual entry/edit and review of captured items.

Out‑of‑scope (v1):

- Full AI scraper automation (covered in Phase 2).

- Advanced analytics dashboards (covered by Admin Dashboard module).

- Mobile clients.

## 2. Stakeholders

- Buyers (Users): perform sourcing; create data via normal workflow.

- Admin/Leads: monitor adoption/compliance; consume metrics in dashboard.

- Data/ML: use captured dataset to train relevance models/scraper.

- Engineering/IT: deploy/operate the tool; ensure compliance.

## 3. Definitions & References

- Listing: a marketplace/dealer advertisement for a vehicle.

- Activity Event: an atomic buyer action (visit, search, click, save, contact, note, status change).

- Listing Key (LK): deterministic ID: hash(source + canonical_url); if VIN is present, also associate to VIN.

- Ground‑truth label: good_lead | skip | sold | under_review | purchased.

- Sources: Craigslist, FB Marketplace, AutoTrader, KSL, Hemmings, BaT, dealer SRPs/VDPs, etc.

- PII: personally identifiable information about employees or sellers.

References: Buyer Intelligence Platform Overview (Goals & Components).

## 4. Assumptions & Constraints

- Users already operate on 15 desktops; we must minimize friction.

- Only public pages and user interactions are captured; no credential or private DM scraping.

- Respect each site’s Terms of Service; configurable allow/deny host lists.

- Data residency: US region; encryption at rest and in transit.

- Initial store: Postgres (OLTP) + S3/GCS for raw payloads; optional BigQuery for analytics.

## 5. System Overview

High‑level flow:
Browser/Agent → Event Buffer → Ingest API (FastAPI) → Raw S3/GCS → Normalizer → Postgres (normalized) → Quality Rules → Expose to Admin Dashboard

- Capture Modes:

  - Passive: extension/agent auto‑captures page URL, title, referrer, time‑on‑page, clicks on listing elements, simple DOM extracts (price/mileage/VIN if present).

  - Assisted Manual: quick‑add popup to set status/tags/notes; paste VIN or URL.

- Reliability: local queue with retry/backoff; offline cache if network down.

## 6. User Stories (MVP)

- BCT‑US‑001: As a buyer, I want a one‑click way to save a listing with key fields pre‑filled so I don’t lose context.

- BCT‑US‑002: As a buyer, I can set status (under_review/good_lead/skip/sold/purchased) and leave notes.

- BCT‑US‑003: As a buyer, I can tag source (Craigslist/FBM/etc.) and add quick tags (e.g., needs_recon, wholesale).

- BCT‑US‑004: As an admin, I need timestamps, user IDs, and machine IDs to audit activity.

- BCT‑US‑005: As an analyst, I need clean, normalized fields (price, miles, year/make/model/trim, VIN) for modeling.

- BCT‑US‑006: As IT/security, I need a denylist of hosts and PII redaction.

## 7. Functional Requirements

### 7.1 Authentication & Roles

- BCT‑REQ‑101: Support SSO (OIDC/Google/Microsoft) or email+magic‑link.

- BCT‑REQ‑102: Roles: buyer, admin, analyst (R/O to data export).

- BCT‑REQ‑103: All API requests require JWT; tokens rotate; refresh supported.

### 7.2 Data Capture (Extension/Agent)

- BCT‑REQ‑201: Capture visit events with {timestamp, url, title, source, user_id, machine_id, session_id}.

- BCT‑REQ‑202: Parse listing pages for {price, currency, miles, year, make, model, trim, VIN?, location, seller_type, images_count} using CSS/XPath per source adapter.

- BCT‑REQ‑203: Generate Listing Key LK = sha1(source + canonical_url); attach VIN if present.

- BCT‑REQ‑204: Support Quick‑Add UI: set status, tags[], note, offer_price?.

- BCT‑REQ‑205: Respect allow/deny host lists; do not capture beyond allowed paths; redact phone/emails on page content.

- BCT‑REQ‑206: Local queue with exponential backoff; durable offline cache up to 72h.

### 7.3 Ingest API (FastAPI)

- BCT‑REQ‑301: Endpoints:

  - POST /v1/events — batch up to 200 events.

  - POST /v1/listings — upsert listing core fields.

  - POST /v1/notes — attach note to LK/VIN.

  - PATCH /v1/listings/{lk}/status — update status + reason codes.

  - GET /v1/listings — filter by date/source/user/status.

- BCT‑REQ‑302: Validate payloads; reject invalid with reason codes; return per‑row results.

- BCT‑REQ‑303: Store raw JSON in S3/GCS with content‑hash and pointer in Postgres.

### 7.4 Normalization & Data Quality

- BCT‑REQ‑401: Normalize make/model/trim via dictionaries and regex (e.g., F150 → F‑150).

- BCT‑REQ‑402: Field coercion: price (numeric), miles (int), year (int), currency (ISO 4217), location (city, state, lat/lon if available).

- BCT‑REQ‑403: Deduplicate listings by LK; if VIN present, link to vehicles.vin.

- BCT‑REQ‑404: Mileage sanity: range (0..500k), monotonic increase per VIN over time (±500 mi tolerance), growth‑rate check (>1k/day flagged).

- BCT‑REQ‑405: Derive reason codes for data quality (e.g., MileageRollbackSuspect, MissingVIN, UnknownTrim).

### 7.5 Minimal UI (Web)

- BCT‑REQ‑501: Table view of captured listings with filters (date, source, status, buyer).

- BCT‑REQ‑502: Detail drawer shows parsed fields, notes, history, and quick status change.

- BCT‑REQ‑503: Export CSV (bounded to user role) for a date range.

### 7.6 Security & Compliance

- BCT‑REQ‑601: TLS 1.2+; HSTS; secure cookies; CSRF for web forms.

- BCT‑REQ‑602: Encrypt at rest (KMS); rotate credentials; principle of least privilege.

- BCT‑REQ‑603: PII redaction pipeline and do‑not‑collect enforcement.

- BCT‑REQ‑604: Audit log of auth events, config changes, and exports.

## 8. Data Model (MVP)

### 8.1 Tables (Postgres)

vehicles (VIN‑keyed)

- vin (pk), year, make, model, trim, body_style, engine, drivetrain, created_at, updated_at.

listings (LK‑keyed)

- lk (pk), vin (fk→vehicles.vin, nullable), source, url, title, price, currency, miles, year, make, model, trim, location_city, location_state, seller_type, images_count, first_seen, last_seen, raw_ref (S3 key).

events

- id (pk), lk (fk), user_id, machine_id, session_id, type (visit|click|save|contact|status_change|note), payload (jsonb), ts.

notes

- id (pk), lk (fk), vin (fk, nullable), user_id, text, tags[], ts.

status_history

- id (pk), lk (fk), old_status, new_status, reason, user_id, ts.

dq_flags

- id (pk), lk (fk), vin (fk, nullable), code, details, ts.

### 8.2 Identifiers

- lk = sha1(normalize(source) + canonicalize(url))

- session_id = uuidv4() per browser session

- machine_id from OS/agent install (random GUID, not hardware fingerprinting)

## 9. External Interfaces

### 9.1 Browser Extension (Chrome Manifest v3)

- Content scripts per allowlist inject lightweight DOM parsers.

- Background service worker buffers events; posts to Ingest API.

- Options page to toggle sources and privacy settings.

### 9.2 Desktop Agent (optional v1.1)

- Electron + Playwright wrapper for consistent parsing; auto‑updates; system tray.

### 9.3 REST API (FastAPI)

Example: POST /v1/listings

{
  "lk": "b0c1...",
  "source": "craigslist",
  "url": "https://craigslist.org/...",
  "price": 11950,
  "currency": "USD",
  "miles": 84210,
  "year": 2016,
  "make": "Toyota",
  "model": "Camry",
  "trim": "SE",
  "vin": "4T1BF1FK9GU123456",
  "location": {"city": "Dallas", "state": "TX"},
  "images_count": 12,
  "captured_at": "2025-08-15T17:20:10Z"
}

## 10. Data Quality Rules (initial)

- R1: price > 0 && price < 250000 else flag PriceOutOfRange.

- R2: miles >= 0 && miles <= 500000 else flag MileageOutOfRange.

- R3: If vin present and previously seen, miles_cur + 500 >= miles_prev else MileageRollbackSuspect.

- R4: year within (current_year - 40) .. (current_year + 1) else YearOutOfRange.

- R5: Enforce source allowlist; unexpected hosts flagged SourceNotAllowed.

## 11. Non‑Functional Requirements

- Performance: capture overhead < 5% CPU and < 50 MB RAM on client; API p95 latency < 300 ms for write ops.

- Availability: ingest API 99.5% monthly; tolerate client offline with retry.

- Scalability: support 15 buyers now; design to scale to 100+ with queueing.

- Security: AES‑256 at rest; TLS 1.2+ in transit; RBAC; audit logs.

- Observability: logs (JSON), metrics (Prometheus), tracing (OpenTelemetry), alerting (SLO breaches, error spikes).

- Privacy: PII redaction; configurable do‑not‑capture; data retention policy (e.g., raw payloads 90 days, normalized 2 years).

## 12. Acceptance Criteria

- Buyers can save ≥95% of visited listings with correct key fields auto‑parsed on supported sources.

- Event loss rate < 0.5% under normal conditions.

- All writes authenticated; audit log records login, config changes, and exports.

- DQ flags available for >99% of anomalous cases defined in §10.

## 13. Test Plan (MVP)

- Unit: parser adapters; LK generation; validators; DQ rules.

- Integration: extension → API → DB; offline retry; auth flows.

- E2E: capture from 5 target sources; verify data in table & CSV export.

- Security: authZ tests per role; denylist enforcement; redaction.

- Load/Resilience: burst 50 req/s ingest; API restarts without data loss (idempotent writes via LK).

## 14. Deployment & Rollout

- Env: dev → staging → prod; infra via Docker + Compose (dev) and ECS/GKE (prod).

- Feature flags: per‑source adapters; background capture; export.

- Onboarding: push extension via MDM; provide 10‑min quick‑start guide.

## 15. Open Questions & Risks

- Which sources are allowed in v1 (exact host list)?

- Will SSO be available Day 1, or start with magic‑link?

- Data residency/compliance constraints beyond US (e.g., state privacy laws)?

- Does the company prefer Postgres only or Postgres + BigQuery?

- Desktop agent necessity vs. extension‑only for MVP?

## 16. Appendix

### 16.1 Normalization dictionaries (examples)

- Make/model aliases: {"mercedes benz":"Mercedes‑Benz", "f150":"F‑150"}

- Trim cleanup: remove drivetrain tokens (4x4|AWD|FWD|RWD).

### 16.2 Example Parser Adapter (pseudo‑CSS)

- price: span.price, .vehicle-price

- miles: .mileage, .odometer

- title: h1.title, .vehicle-title

### 16.3 Minimal ERD (text)

vehicles( vin pk ) 1—* listings( lk pk, vin fk ) 1—* events( id pk, lk fk )
listings 1—* notes, listings 1—* status_history, listings 1—* dq_flags

End of SRS v1